Evergreen Development and Implementation Timeline

Circulation Demo—May, 2005

Basic Checkout, Check-in, Receipts

Patron Registration and Maintenance

Circulation Matrix

Alpha Release—July, 2005

Holds Functionality

Transiting of Items

Initial “My Account” Area in OPAC

Z39.50 Importing

Advanced Database Searching

Missing and Lost Items Functionality, other Misc Cataloging Maintenance

Lost Patron Card, other Misc Patron Maintenance

Statistical Reporting System Alpha Release—October, 2005

Basic circulation and collection-based reports available.

Includes collection agency reports.

Pre-Beta Release—December, 2005

Full Authority Control

Administrative Interfaces

Initial SIP2 functionality

Full “My Account” area on OPAC

All required cataloging and circulation functionality in-place

Beta Release—February, 2006

Full SIP2 functionality with existing 3rd party software in PINES

Bug-squashing starts in earnest past this point

Functionality Request FREEZE

Production Release—July 2006

Full Functionality

PINES Migration—Sept 4, 2006